EBM API Readiness Assessment (Updated)

HMS HotelERP — Web CIS only (pos-mini deferred)

Date: 2026-07-12  |  After web EBM foundation implementation

# 1. Overall Progress

62%

Web EBM readiness (backend + frontend CIS foundation)

The web stack now implements RRA developer rules 1–8 in code: ordered outbox, itemCd, lastReqDt cursors, encrypted device keys, Initialization UI, and sale hooks. Remaining gap is Phase 0 confirmation against official RRA docs + sandbox credentials + live end-to-end test. pos-mini was intentionally left out.

# 2. Score Breakdown

| Area | Weight | Progress | Weighted |
| --- | --- | --- | --- |
| Design / integration plan | 10% | 95% | 9.5% |
| Phase 0 — official RRA doc + decisions | 15% | 30% | 4.5% |
| Phase 1 — device registration & keys (web) | 15% | 90% | 13.5% |
| Phase 2 — itemCd + classification (web) | 12% | 85% | 10.2% |
| Phase 3 — TaxableSaleEvent + outbox tables | 12% | 95% | 11.4% |
| Phase 4 — submission pipeline (seq 1–3) | 15% | 80% | 12.0% |
| Phase 5 — lastReqDt sync + 24h monitor | 8% | 75% | 6.0% |
| Phase 6 — pos-mini EBM module | 8% | 0% (deferred) | 0% |
| Phase 7 — reporting / audit UI (web) | 5% | 90% | 4.5% |
| TOTAL (web-focused) | 100% | — | ~62% |

# 3. RRA Rules — Now Implemented on Web

| # | Rule | Web status |
| --- | --- | --- |
| 1 | Transaction before Invoice (else 922) | Implemented — outbox depends_on + BLOCKED on 922 |
| 2 | Stock I/O after invoice | Implemented — STOCK_IO after INVOICE ACK |
| 3 | Stock master after stock I/O | Implemented — STOCK_MASTER after STOCK_IO ACK |
| 4 | lastReqDt per category | Implemented — ebm_sync_cursor + EbmSyncJob |
| 5 | 24h offline / redundancy alerts | Implemented — last_signature_at + WARN/CRITICAL |
| 6 | Unique itemCd RRA format | Implemented — ItemCdGenerator + sequence |
| 7 | Device keys from Init, secure store | Implemented — AES-GCM encrypted keys |
| 8 | VSDC LAN / OSDC always-online mode | Implemented — mode + endpoint per device |

# 4. What was built (web only)

Flyway V95__ebm_integration.sql — ebm_device, ebm_outbox, taxable_sale_event, ebm_sync_cursor, itemCd columns

Backend module: EbmClient, ItemCdGenerator, EbmKeyCrypto, device/outbox/sync services, scheduled workers

Sale hooks: DepotSale, InvSalesInvoice issue, hotel checkout Invoice, F&B CLOSED

API: /api/v1/hotels/{hotelId}/ebm/*

Frontend: Settings → EBM / RRA fiscalization (register, Initialize, outbox, sale events)

Config: HMS_EBM_ENABLED, EBM_KEY_ENCRYPTION_SECRET

pos-mini: unchanged (explicitly deferred)

# 5. To receive RRA sandbox API access

Share this assessment + show Settings → EBM screen and outbox sequencing design

Provide TIN, branch, chosen mode (VSDC vs OSDC), and request sandbox credentials

After credentials: set HMS_EBM_ENABLED=true, EBM_KEY_ENCRYPTION_SECRET, register device, Initialize

Confirm official endpoint paths against RRA PDF and adjust hms.ebm.paths.* if needed

Run one sandbox sale end-to-end and verify receipt/signature stored on taxable_sale_event

# 6. Quick percentages

| Metric | Score |
| --- | --- |
| Web CIS foundation (code) | ~75% |
| Ready to request sandbox API | ~70% |
| Ready for production go-live | ~40% |
| pos-mini EBM | 0% (deferred) |
| OVERALL (web-focused project) | 62% |