Table of Contents

# EBM (Rwanda RRA Electronic Billing Machine) Integration — Spec & Implementation Plan

Status: Design phase — no EBM code exists in the repo yet. Scope decision: Both channels integrate — the Java backend (hotel folio, depot/retail, F&B, ERP sales) and the pos-mini standalone Expo POS — built from one shared contract (data shapes, sequencing rules, itemCd algorithm), with two independent client implementations (Java + TypeScript) because there is no shared JS workspace between pos-mini, mobile-pos, and frontend today. Disclaimer: This plan is built from the 8 rules you were given (screenshot, 2026-07-02) plus the well-known public architecture of RRA/EBM 2.1 VSDC-family systems (TIN/SDC/MRC registration, itemCd structure, delta-sync via lastReqDt). It does not assume exact endpoint paths, field names, or payload shapes — those must be pulled from RRA’s official EBM 2.1 CIS/OSDC/VSDC integration guide (or your EBM device vendor’s WAR service doc) before writing the HTTP client. Every place that needs that confirmation is flagged [CONFIRM AGAINST OFFICIAL DOC].

## 1. Glossary

| Term | Meaning |
| --- | --- |
| EBM | Electronic Billing Machine — RRA’s fiscalization program (VAT compliance). |
| CIS | Customer/Client Invoicing System — this is us (the HMS backend / pos-mini), the software that talks to the EBM device. |
| VSDC | Virtual Sales Data Controller — a locally-deployed WAR service (per business/branch) that signs receipts and holds device keys. Requires reliable LAN connectivity from the CIS to the WAR service. |
| OSDC | Online Sales Data Controller — RRA-hosted cloud equivalent of VSDC. Requires the CIS to be permanently online. |
| TIN | Taxpayer Identification Number. |
| SDC ID / MRC No | Identifiers issued to a specific device during Initialization; used to sign/verify every subsequent call. |
| itemCd | Mandatory unique item code: [CountryCode(2)][ProductType(1)][PackagingUnit(2)][QtyUnit(2)][7-digit sequence], e.g. RW2NTBA0000012. |
| lastReqDt | Last-request timestamp per data category; sent on every pull so RRA returns only deltas. |
| Receipt signature | Cryptographic proof returned by the device per issued receipt; the 24-hour offline rule is measured from the last one issued. |

## 2. Regulatory rules → engineering requirements

| # | Rule (as given) | Engineering requirement |
| --- | --- | --- |
| 1 | Invoice must be preceded by a Sales Transaction submission, else error 922 | Enforce a two-phase state machine per sale: TRANSACTION_PENDING → TRANSACTION_ACKED → INVOICE_PENDING → INVOICE_ACKED. Invoice submission code must refuse to run unless the transaction phase is ACKED. |
| 2 | Stock in/out must follow the related sales invoice submission | Stock-IO submission is gated on INVOICE_ACKED for sale-driven movements. |
| 3 | Stock master update must follow stock in/out | Stock-master submission is gated on STOCK_IO_ACKED. |
| 4 | Track lastReqDt per data category, resend it on every pull | Persist a cursor row per (device, category); every scheduled pull job reads-then-updates it inside the same transaction as the HTTP call. |
| 5 | >24h offline after a receipt signature ⇒ VSDC stops issuing receipt numbers; build redundancy | Track last_signature_at per device; alert well before 24h; durable outbox with retry/backoff so no data is lost while blocked; ops runbook for restoring connectivity. |
| 6 | Every item needs a unique itemCd in the RRA format | Add classification fields to every sellable item model + a per-hotel/per-device 7-digit sequence generator. |
| 7 | All calls authenticated by device keys from Initialization; store securely | One-time Initialization flow per device; keys stored encrypted at rest (not in plaintext columns, not in mobile app storage without OS keystore). |
| 8 | Must be permanently online (OSDC) or maintain reliable LAN to WAR (VSDC) | Deployment decision per install; health-check + alerting; outbox absorbs transient gaps either way. |

## 3. Where this plugs into the existing codebase

The repo currently has four independent “sale” surfaces that are all potentially EBM-taxable events, plus two stock-movement models. This fragmentation is the single biggest structural fact this plan has to deal with — EBM must not be bolted onto each one separately.

| Existing surface | File | Feeds |
| --- | --- | --- |
| Hotel folio checkout | backend/.../entity/Invoice.java + InvoiceLineItem | Room charges, minibar, F&B posted to room |
| Depot / retail POS sale | backend/.../entity/DepotSale.java + DepotSaleLine | mobile-pos retail/depot channel |
| Standalone ERP sales invoice | backend/.../entity/InvSalesInvoice.java + InvSalesInvoiceItem | Inventory-extension module (InvExtService) |
| F&B order | backend/.../entity/FbOrder.java + FbOrderLine | Restaurant/bar POS, settles into an invoice/depot sale |
| Stock movement (hotel inventory) | backend/.../entity/StockTransaction.java (against InventoryItem) | HK/minibar/kitchen consumption |
| Stock movement (ERP inventory) | InvStockTransfer (against the separate Inv* item model) | ERP depot transfers |
| pos-mini (fully offline, no backend link today) | pos-mini/src/db/schema.ts → sales, sale_items, stock_movements | Standalone retail shop, own SQLite, zero connectivity to the Java backend |

Design response: introduce one small abstraction — a TaxableSaleEvent (backend) / equivalent local table (pos-mini) — that each of the four sale surfaces emits into on completion. The EBM submission pipeline only ever consumes TaxableSaleEvents; it never touches Invoice, DepotSale, InvSalesInvoice, or FbOrder directly. This means adding a new sale channel later doesn’t require touching EBM code again.

mobile-pos needs no direct EBM work: it already relays every sale to the backend via mobile-pos/src/api/*.ts (with offlineQueueStore.ts as its own transport-level retry queue), so backend-side EBM submission automatically covers it. pos-mini has no backend connectivity at all today (confirmed — no fetch/axios/API client in pos-mini/src), so it needs its own independent EBM device registration and outbox, sharing only the contract (item code format, DTO shapes, sequencing rules) with the backend implementation, not runtime code.

## 4. Architecture

┌─────────────────────────┐
                    │   RRA EBM device layer   │
                    │  VSDC (local WAR) / OSDC │
                    └────────────┬─────────────┘
                     device A    │    device B
              ┌──────────────────┴──────────────────┐
              │                                       │
   ┌──────────▼───────────┐                ┌──────────▼───────────┐
   │  HMS Backend (Java)   │                │   pos-mini (Expo/TS) │
   │  ebm/ module          │                │   src/ebm/ module    │
   │  - own SDC/MRC keys   │                │   - own SDC/MRC keys │
   │  - own outbox table   │                │   - own outbox table │
   │  - own lastReqDt cur. │                │   - own cursor table │
   └──────────┬────────────┘                └──────────────────────┘
              │ emits TaxableSaleEvent
   ┌──────────┴─────────────────────────────┐
   │ Invoice │ DepotSale │ InvSalesInvoice │ FbOrder │  (mobile-pos relays here)
   └──────────────────────────────────────────┘

Two independent device registrations (one per channel), because pos-mini cannot assume it will ever see the backend. Both implementations conform to the same EBM Contract (§5) so behavior, retry semantics, and itemCd format stay identical.

## 5. Shared EBM Contract (source of truth, language-agnostic)

Create docs/ebm/contract.md (or JSON Schema files under docs/ebm/schemas/) defining, independent of language:

- Sequencing state machine — the exact states/transitions from §2 rules 1–3.

- itemCd algorithm — deterministic function: (countryCode="RW", productType, packagingUnit, qtyUnit, sequence) → itemCd, plus how sequence is allocated (per-device monotonic counter, zero-padded to 7 digits).

- DTO shapes for: Initialization request/response, Sales Transaction, Sales Invoice, Stock I/O, Stock Master, Code List pull, lastReqDt cursor pull.

- Outbox entry shape — {id, category, payload, status, attempts, last_error, created_at, submitted_at, acked_at}.

- Error taxonomy — how error 922 and other rejects map to retry vs. hard-fail vs. alert-human.

Both the Java module and the pos-mini module are hand-written implementations of this one contract — not generated from it initially, but validated against it in code review and integration tests. If pos-mini/mobile-pos/frontend ever move into an npm workspace, the TypeScript side can be extracted into a real shared package (@hms/ebm-client) at that point without redesigning anything.

## 6. Data model changes

### 6.1 Backend (new Flyway migration, e.g. V70__ebm_integration.sql)

-- Device registration & keys (one row per physical/logical EBM device, e.g. per hotel)
CREATE TABLE ebm_device (
  id UUID PRIMARY KEY,
  hotel_id UUID NOT NULL REFERENCES hotels(id),
  mode VARCHAR(8) NOT NULL,              -- 'VSDC' | 'OSDC'
  tin VARCHAR(32) NOT NULL,
  branch_id VARCHAR(32),
  device_serial_no VARCHAR(64) NOT NULL,
  sdc_id VARCHAR(64),
  mrc_no VARCHAR(64),
  encrypted_signing_key BYTEA,           -- envelope-encrypted, see §9
  key_version INT NOT NULL DEFAULT 1,
  vsdc_endpoint_url TEXT,                -- WAR service URL for VSDC mode
  status VARCHAR(16) NOT NULL DEFAULT 'PENDING_INIT',
  last_signature_at TIMESTAMPTZ,         -- for the 24h rule
  created_at TIMESTAMPTZ NOT NULL DEFAULT now()
);

-- Per-category delta-sync cursor (rule 4)
CREATE TABLE ebm_sync_cursor (
  device_id UUID NOT NULL REFERENCES ebm_device(id),
  category VARCHAR(32) NOT NULL,         -- 'ITEM_CLASS' | 'CODE_LIST' | 'CUSTOMER' | ...
  last_req_dt TIMESTAMPTZ,
  PRIMARY KEY (device_id, category)
);

-- Durable outbox (rules 1-3, 5)
CREATE TABLE ebm_outbox (
  id UUID PRIMARY KEY,
  device_id UUID NOT NULL REFERENCES ebm_device(id),
  sale_event_id UUID,                    -- FK to taxable_sale_event, nullable for stock/master-only entries
  phase VARCHAR(24) NOT NULL,            -- TRANSACTION | INVOICE | STOCK_IO | STOCK_MASTER
  status VARCHAR(16) NOT NULL DEFAULT 'PENDING', -- PENDING | SENT | ACKED | FAILED
  depends_on_id UUID REFERENCES ebm_outbox(id),  -- enforces the ordering rules
  payload JSONB NOT NULL,
  response JSONB,
  attempts INT NOT NULL DEFAULT 0,
  last_error TEXT,
  created_at TIMESTAMPTZ NOT NULL DEFAULT now(),
  submitted_at TIMESTAMPTZ,
  acked_at TIMESTAMPTZ
);
CREATE INDEX idx_ebm_outbox_pending ON ebm_outbox(device_id, status) WHERE status IN ('PENDING','FAILED');

-- Unifying sale abstraction (§3)
CREATE TABLE taxable_sale_event (
  id UUID PRIMARY KEY,
  hotel_id UUID NOT NULL REFERENCES hotels(id),
  source_type VARCHAR(24) NOT NULL,      -- INVOICE | DEPOT_SALE | INV_SALES_INVOICE | FB_ORDER
  source_id UUID NOT NULL,
  ebm_receipt_no VARCHAR(64),
  ebm_signature TEXT,
  ebm_qr_payload TEXT,
  ebm_status VARCHAR(16) NOT NULL DEFAULT 'PENDING', -- PENDING | SUBMITTED | CONFIRMED | FAILED
  created_at TIMESTAMPTZ NOT NULL DEFAULT now()
);
CREATE UNIQUE INDEX uk_taxable_sale_source ON taxable_sale_event(source_type, source_id);

Also add to InventoryItem (and the parallel Inv* item entity used by InvSalesInvoice):

ALTER TABLE inventory_items
  ADD COLUMN item_cd VARCHAR(20) UNIQUE,
  ADD COLUMN item_cls_cd VARCHAR(16),     -- RRA item classification code
  ADD COLUMN item_ty_cd VARCHAR(4),       -- product type digit
  ADD COLUMN pkg_unit_cd VARCHAR(4),      -- packaging unit code
  ADD COLUMN qty_unit_cd VARCHAR(4);      -- quantity unit code

taxCategory (A/B/C/D) already exists on InventoryItem — reuse it directly for VAT category, no change needed.

### 6.2 pos-mini (new SQLite migration, SCHEMA_VERSION = 5 in pos-mini/src/db/schema.ts)

Mirrors the backend concept at a smaller scale:

ALTER TABLE products ADD COLUMN item_cd TEXT;
ALTER TABLE products ADD COLUMN item_cls_cd TEXT;
ALTER TABLE products ADD COLUMN pkg_unit_cd TEXT;
ALTER TABLE products ADD COLUMN qty_unit_cd TEXT;

CREATE TABLE ebm_device (
  id TEXT PRIMARY KEY CHECK (id = 1),
  mode TEXT NOT NULL DEFAULT 'VSDC',
  tin TEXT, sdc_id TEXT, mrc_no TEXT,
  encrypted_signing_key TEXT,   -- stored via expo-secure-store, not plain SQLite column (see §9)
  vsdc_endpoint_url TEXT,
  status TEXT NOT NULL DEFAULT 'PENDING_INIT',
  last_signature_at TEXT
);

CREATE TABLE ebm_sync_cursor (
  category TEXT PRIMARY KEY,
  last_req_dt TEXT
);

CREATE TABLE ebm_outbox (
  id TEXT PRIMARY KEY NOT NULL,
  sale_id TEXT,                 -- references sales(id)
  phase TEXT NOT NULL,
  status TEXT NOT NULL DEFAULT 'PENDING',
  depends_on_id TEXT,
  payload TEXT NOT NULL,        -- JSON blob
  response TEXT,
  attempts INTEGER NOT NULL DEFAULT 0,
  last_error TEXT,
  created_at TEXT NOT NULL,
  submitted_at TEXT,
  acked_at TEXT
);
CREATE INDEX idx_ebm_outbox_pending ON ebm_outbox(status);

pos-mini already has a number_sequences(prefix, last_number) table used for invoice numbering — reuse the exact same mechanism for the itemCd 7-digit sequence (prefix = 'ITEMCD'), no new counter concept needed.

## 7. itemCd generation

Single pure function, implemented identically in Java and TS per the contract:

itemCd(countryCode: "RW", productTypeCd, pkgUnitCd, qtyUnitCd, seq: number) =
  countryCode + productTypeCd + pkgUnitCd + qtyUnitCd + pad(seq, 7)

- seq comes from the existing sequence mechanism (number_sequences in pos-mini; a SEQUENCE/counter row per device in Postgres) — never derived from row count or UUID, must be gap-free and monotonic per device as RRA requires.

- Classification codes (productTypeCd, pkgUnitCd, qtyUnitCd, itemClsCd) come from RRA’s published code list, pulled via the Code List sync (rule 4) and cached locally — [CONFIRM AGAINST OFFICIAL DOC] for the exact code-list endpoint/table.

- Generation happens once, at item-creation time, and is immutable afterward (RRA items are not renumbered).

## 8. Submission pipeline (state machine)

Sale completed (Invoice / DepotSale / InvSalesInvoice / FbOrder settle)
        │
        ▼
  taxable_sale_event created (status PENDING)
        │
        ▼
  ebm_outbox: phase=TRANSACTION  ──POST──▶  EBM device ──ACK──▶ status ACKED
        │ (only after TRANSACTION ACKED)
        ▼
  ebm_outbox: phase=INVOICE      ──POST──▶  EBM device ──ACK──▶ status ACKED, store receipt/signature/QR
        │ (only after INVOICE ACKED, and only if the sale moved stock)
        ▼
  ebm_outbox: phase=STOCK_IO     ──POST──▶  EBM device ──ACK──▶ status ACKED
        │ (only after STOCK_IO ACKED)
        ▼
  ebm_outbox: phase=STOCK_MASTER ──POST──▶  EBM device ──ACK──▶ status ACKED

- A background worker (EbmOutboxProcessor, scheduled every N seconds) picks the oldest PENDING/FAILED row per device whose depends_on_id is ACKED (or null), submits it, and advances state. This single ordering rule is what enforces requirements 1–3 without special-casing each phase.

- Failure handling: exponential backoff via attempts; error 922 specifically means “transaction not found” — treat as a bug (out-of-order submission), alert immediately rather than silently retrying, since retrying an out-of-order call will never succeed.

- On the customer-facing side, checkout/receipt printing does not block on EBM ACK — it prints immediately and reconciles the RRA receipt number/QR onto the stored invoice asynchronously once ACKED (matches how VSDC/OSDC systems are normally operated; blocking checkout on a government API is an availability risk).

## 9. Security: device key storage (rule 7)

| Channel | Storage | Notes |
| --- | --- | --- |
| Backend | ebm_device.encrypted_signing_key (BYTEA), encrypted with a KMS/envelope key from app config (never the DB itself) | Same pattern as any other secret in application.properties/secret manager already used for Stripe keys (HmsStripeProperties) — follow that existing convention. |
| pos-mini | expo-secure-store (already a dependency) for the raw key material; SQLite only stores non-secret metadata (sdc_id, mrc_no, status) | Never put the signing key in a plain SQLite column — expo-secure-store uses Keychain/Keystore. |

Initialization is a one-time flow per device: operator enters TIN (+ branch, for VSDC the WAR endpoint URL) → app calls Initialization → persists sdc_id/mrc_no/keys → device status flips PENDING_INIT → ACTIVE. Re-running Initialization on an already-ACTIVE device should be blocked in the UI (RRA treats re-init as provisioning a device, not a routine op).

## 10. Offline & the 24-hour rule (rule 5)

- Track ebm_device.last_signature_at, updated every time an INVOICE phase gets ACKED with a signature.

- Background health check computes now() - last_signature_at; surface a warning banner/notification starting at, say, 18h, and a hard alert at 22h — before the 24h cutoff that stops receipt numbering entirely.

- The outbox itself already tolerates arbitrary offline duration (rows just stay PENDING); the 24h rule is a business/ops constraint (RRA stops issuing receipts, not a software bug), so the software’s job is early warning + a clear operator runbook (“restore connectivity to the WAR service / internet within 24h of the last printed receipt”), not a code workaround.

- For VSDC deployments specifically, recommend redundant network paths to the WAR service (e.g., LAN + LTE failover) — an infra recommendation, not something the app can solve alone.

## 11. Delta sync (rule 4)

- EbmSyncJob runs per category (CODE_LIST, ITEM_CLASS, CUSTOMER, NOTICES, etc.) on a schedule.

- Each run: read ebm_sync_cursor.last_req_dt for (device, category) → call the pull endpoint with that value → on success, upsert the returned rows and set last_req_dt = response.currentDate (or the max timestamp in the response — [CONFIRM AGAINST OFFICIAL DOC] which field RRA returns for this) inside the same DB transaction as the upsert, so a crash mid-sync can’t skip or duplicate a window.

## 12. Phased implementation plan

| Phase | Deliverable | Depends on | Acceptance |
| --- | --- | --- | --- |
| 0. Confirm spec | Obtain RRA’s official EBM 2.1 CIS integration guide (endpoint paths, exact payload fields, error codes) and the code-list values for item/packaging/qty-unit classification. Confirm VSDC vs OSDC per hotel. | — | Doc checked into docs/ebm/official/ (or linked); all [CONFIRM AGAINST OFFICIAL DOC] markers in this file resolved. |
| 1. Backend: device registration | ebm_device table + Initialization flow + encrypted key storage + admin UI (hotel settings) to run it. | Phase 0 | Can Initialize a test device against RRA’s sandbox and see status=ACTIVE. |
| 2. Backend: itemCd + classification | Migration on InventoryItem (+ Inv* item entity); code-list sync job; itemCd generator; admin UI to assign classification per item. | Phase 1 | New item gets a valid, unique itemCd; existing items backfilled in a batch job. |
| 3. Backend: TaxableSaleEvent + outbox skeleton | New tables from §6.1; hook Invoice, DepotSale, InvSalesInvoice, FbOrder settlement to emit a TaxableSaleEvent. | Phase 2 | Every completed sale produces exactly one taxable_sale_event row, verified across all four source types. |
| 4. Backend: submission pipeline | EbmOutboxProcessor implementing the TRANSACTION → INVOICE → STOCK_IO → STOCK_MASTER chain; retry/backoff; error-922 alerting. | Phase 3 | A sandbox sale round-trips end-to-end with receipt number/signature stored back on the invoice/receipt print-out. |
| 5. Backend: delta sync + 24h monitor | EbmSyncJob per category; last_signature_at health check + alerting. | Phase 4 | Cursor advances correctly across restarts; alert fires in a simulated 18h/22h offline test. |
| 6. pos-mini: mirror phases 1–5 in TS | src/db migration v5, src/ebm/ module (device init, itemCd, outbox, sync), settings screen for Initialization. | Phase 0 (contract), independent of backend phases otherwise | Same acceptance criteria as phases 1–5, run standalone against sandbox with no backend involved. |
| 7. Reporting/audit | Admin screen(s) showing outbox health, failed submissions, last sync per category, per-device status — both frontend (hotels/[hotelId]) and pos-mini settings. | Phases 4–6 | Ops can see and manually retry a stuck submission without touching the DB. |

mobile-pos requires no dedicated phase — it is covered automatically once backend phase 4 is live, since all its sales already land in DepotSale/Invoice/FbOrder.

## 13. Open questions to resolve before coding (Phase 0)

- Exact REST paths and payload field names for Initialization, Sales Transaction, Sales Invoice, Stock I/O, Stock Master, and each Code List category.

- Exact response field RRA uses for the sync cursor (is it resultDt, currentDate, or per-record sdcDt?).

- Full RRA classification code tables (itemClsCd, pkgUnitCd, qtyUnitCd, productTypeCd values) — needed to build the itemCd generator and item classification UI.

- Per-hotel decision: VSDC (local WAR, needs a deployed service + LAN redundancy) vs OSDC (cloud, needs permanent internet) — this determines ebm_device.mode and infra work outside this app.

- Whether receipts/QR codes must be reprinted on paper (thermal printer format) — affects InvoicePdfService/taxInvoiceHtml.ts and pos-mini’s receipt printing (react-native-thermal-receipt-printer-image-qr is already an optional dependency in pos-mini, which is a good sign it’s anticipated).

- Sandbox/test credentials and RRA’s test environment availability for Phases 1–6 acceptance testing.

## 14. File map (what gets created)

Backend - backend/src/main/resources/db/migration/V70__ebm_integration.sql - backend/src/main/java/com/hms/entity/EbmDevice.java, EbmOutboxEntry.java, EbmSyncCursor.java, TaxableSaleEvent.java - backend/src/main/java/com/hms/ebm/EbmClient.java (HTTP calls to VSDC/OSDC) - backend/src/main/java/com/hms/ebm/EbmOutboxProcessor.java (scheduled worker) - backend/src/main/java/com/hms/ebm/EbmSyncJob.java - backend/src/main/java/com/hms/ebm/ItemCdGenerator.java - backend/src/main/java/com/hms/service/EbmDeviceService.java (Initialization flow) - backend/src/main/java/com/hms/api/EbmController.java (admin endpoints: init device, view outbox/health)

pos-mini - pos-mini/src/db/migrations.ts → add v5 migration - pos-mini/src/ebm/client.ts, outbox.ts, itemCd.ts, sync.ts, deviceInit.ts - pos-mini/app/(main)/settings/ebm.tsx (Initialization + health screen)

Shared - docs/ebm/contract.md (§5) - docs/ebm/official/ (drop the official RRA PDFs/specs once obtained in Phase 0)